**BROWARD MPO - DRAFT SCHEDULE**

 **FOR THE**

 **2014 TRANSPORTATION ALTERNATIVES PROGRAM (TAP) CYCLE**

**Date Activity/Deadline**

**February 10, 2014** **Program Kick-off:** Distribute the Procedure and application form to potential applicants such as municipalities and local interest groups.

**February 19, 2014** **FDOT & BMPO Workshop:** Provide information to interested local governments about the TAP process, instructions and rules/guidance.

**March 28, 2014 COMPLETED APPLICATIONS DUE TO MPO:** Prior to application submittal, project applicants are encouraged to have qualified staff conduct field review to ensure that potential projects are “constructible” and require no right-of-way acquisition.

**March 31 – April 3, 2014 Broward MPO Staff Review:** Preliminary review of the applications (eligibility, completeness, amount requested, etc.)

**April 4 – 7, 2014 Subcommittee Review/Ranking:** Subcommittee meets, reviews and ranks applications/projects

**April 23, 2014 TCC & CIR Meetings:** Ranked projects are presented to the TCC and CIR committees for review and recommendation to MPO’s Board for approval to submit to FDOT for eligibility determinations.

**May 8, 2014 MPO Board Meeting:** Review and approval of project ranking for submission to FDOT for eligibility determinations.

**Page 2 – Draft schedule for 2014 TAP**

**May 8, 2014 BMPO submits approved, ranked project list and related project applications to FDOT** for project feasibility assessment and eligibility determinations

**July 14, 2014 FDOT Returns Eligibility Determinations**

**August 27, 2014 TCC & CIR Meetings:** Eligible projects are presented to the TCC and CIR committees for review and recommendation to MPO’s Board for final approval.

**September 11, 2014 MPO Board Meeting:** Review and final approval of eligible projects to be submitted to FDOT for funding.

**September 11, 2014 Projects submitted to FDOT for inclusion in the FY 2014/15 Work program. Notify Sponsors of final priority rankings.**